PRODUCT LEADERSHIP WEEKLY

Meeting notes — 14 October 2026

| DATE & TIME | Wednesday 14 October 2026, 10:00–11:00 BST |
| --- | --- |
| LOCATION | Room 4.02 and video call |
| CHAIR | Hannah Kim, VP Product |
| ATTENDEES | Luis Ortega, Sofia Patel, Ravi Chen, Mei Tanaka, Jonah Fields |
| APOLOGIES | Grace Mensah |
| NOTES BY | Mei Tanaka |

# Decisions

AGREED Ship usage-based alerts to all Growth-plan customers on 4 November; hold the Enterprise rollout until the audit-log work lands.

# Agenda and discussion

## 1. Q4 roadmap check-in

Usage alerts are feature-complete; beta NPS of 52 across 38 accounts.

Audit log slipped two weeks after the data-retention review — now due 18 November.

## 2. Pricing page experiment

Annual-plan toggle lifted annual conversions from 31% to 38% (n = 2,140 sessions).

Team agreed to make the variant the default and close the test.

## 3. Hiring

Senior PM, Platform: two finalists; decision by 21 October.

Design lead role reopened after offer declined.

# Action items

| Action | Owner | Due | Status |
| --- | --- | --- | --- |
| Publish usage-alerts launch plan and FAQ | Sofia Patel | 21 Oct | Open |
| Confirm audit-log scope with Security | Ravi Chen | 18 Oct | Open |
| Retire pricing experiment; update analytics dashboard | Jonah Fields | 17 Oct | Done |
| Final interviews for Senior PM, Platform | Hannah Kim | 21 Oct | Open |

# Next meeting

Wednesday 21 October 2026, 10:00 BST. Standing agenda plus a 15-minute review of the audit-log design.